Customer Churn Prediction

Data Science Project Planning and Strategy Design

Week 1 Task – Hypothetical Project Plan (Python)

| Item | Detail |
| --- | --- |
| Project Type | Supervised Machine Learning – Binary Classification |
| Domain | Telecommunications / Subscription Business |
| Primary Language | Python 3.11 |
| Estimated Effort | 34 hours |
| Author | [Your Name] |
| Date | 21 October 2026 |

# 1. Introduction and Background

Customer churn is the rate at which customers stop doing business with a company. In subscription-based industries such as telecom, streaming and banking, acquiring a new customer typically costs five to seven times more than retaining an existing one. Even a small reduction in churn can therefore produce a large improvement in revenue and profitability.

This project plans the full data science process for a hypothetical telecom provider, “TeleConnect”, that has a monthly churn rate of roughly 26% and no systematic way to identify at-risk customers before they leave. The retention team currently relies on broad, untargeted discount campaigns that are expensive and often reach customers who would have stayed anyway.

## 1.1 Problem Statement

Given a customer’s demographic information, account details, subscribed services and billing history, can we predict whether the customer will churn in the next billing cycle, and which factors drive that decision?

## 1.2 Motivation and Justification

- Financial impact: targeted retention offers cost far less than blanket discounts.

- Data-driven decisions: replaces intuition with measurable, explainable evidence.

- Customer experience: identifying pain points (for example, high monthly charges on month-to-month contracts) lets the company fix root causes.

- Python suitability: pandas, scikit-learn and XGBoost provide a mature, open-source ecosystem for tabular classification problems.

# 2. Project Objectives and Scope

## 2.1 Objectives

- O1 – Understand: identify the key behavioural and contractual patterns associated with churn.

- O2 – Predict: build a classification model with at least 80% recall on the churn class and ROC-AUC above 0.85.

- O3 – Explain: rank the top 10 churn drivers using feature importance and SHAP values.

- O4 – Recommend: translate findings into three actionable retention strategies.

- O5 – Reproduce: deliver clean, documented and version-controlled code on GitHub.

## 2.2 In Scope

- Data collection, cleaning and validation of customer records.

- Exploratory data analysis (EDA) and visualisation.

- Feature engineering and encoding.

- Training and comparing at least three classification models.

- Model evaluation, interpretation and a written report.

## 2.3 Out of Scope

- Real-time production deployment and API hosting.

- Deep learning models and NLP on customer support text.

- Live A/B testing of retention campaigns.

- Building a full customer-facing application or CRM integration.

# 3. Methodology and Strategy

The project follows a CRISP-DM inspired workflow, adapted for a short, iterative cycle. Each stage produces a clear deliverable, and the evaluation stage can send the team back to feature engineering if performance targets are not met.

Figure 1: End-to-end data science workflow with iteration loop

## 3.1 Data Collection

Because this is a planning exercise, no dataset is downloaded now. In the execution phase, the plan is to use a telecom customer dataset such as the public IBM Telco Customer Churn dataset (about 7,000 records, 20 features) or an internal CRM export. Data will be stored in the data/raw folder and never modified in place.

## 3.2 Data Cleaning and Preprocessing

- Convert data types (for example, TotalCharges stored as text to numeric).

- Handle missing values using median imputation for numeric and mode for categorical columns.

- Remove duplicate customer IDs and validate value ranges.

- Detect outliers with the IQR method and decide on capping versus retention.

## 3.3 Exploratory Data Analysis

- Churn rate overall and by contract type, tenure group, payment method and internet service.

- Correlation heatmap for numeric features and Cramér’s V for categorical features.

- Distribution plots for MonthlyCharges and tenure split by churn status.

## 3.4 Feature Engineering

- Tenure buckets (0–12, 13–36, 37+ months) and average charge per month of tenure.

- Count of subscribed add-on services (security, backup, streaming).

- One-hot encoding for nominal variables; standard scaling for numeric variables.

## 3.5 Modeling

Three models of increasing complexity will be compared against a naive baseline (predicting the majority class). Class imbalance will be handled with SMOTE and class weights, applied only to training folds to avoid data leakage.

| Model | Why it is included | Key tuning parameters |
| --- | --- | --- |
| Logistic Regression | Interpretable baseline | C, penalty |
| Random Forest | Captures non-linear patterns | n_estimators, max_depth, min_samples_leaf |
| XGBoost | Typically strongest on tabular data | learning_rate, max_depth, subsample |

Figure 2: Methodology pipeline from cleaning to evaluation

## 3.6 Evaluation Strategy

- Stratified 80/20 train-test split plus 5-fold stratified cross-validation.

- Metrics: Precision, Recall, F1-score, ROC-AUC and the confusion matrix. Recall on the churn class is the priority metric, since missing a churner is costlier than a false alarm.

- Hyperparameter tuning with GridSearchCV / RandomizedSearchCV.

- Interpretability through feature importance and SHAP summary plots.

# 4. System Architecture

The architecture below shows how data moves from raw sources through cleaning and feature creation into modeling and reporting. Every step is a separate Python module so it can be tested and re-run independently.

Figure 3: Project architecture and data flow

# 5. Timeline and Tools

## 5.1 Timeline (34 Hours)

| Phase | Hours | Deliverable |
| --- | --- | --- |
| Problem definition & literature review | 3 | Problem statement, success metrics |
| Data collection & understanding | 4 | Raw dataset, data dictionary |
| Data cleaning & preprocessing | 5 | Clean dataset, cleaning script |
| Exploratory data analysis | 6 | EDA notebook with charts |
| Feature engineering | 4 | Model-ready feature set |
| Model building & tuning | 6 | Trained and tuned models |
| Evaluation & interpretation | 3 | Metrics report, SHAP plots |
| Documentation & GitHub | 3 | README, final report, repository |
| Total | 34 |  |

Figure 4: Gantt-style project timeline

## 5.2 Python Libraries and Tools

| Library / Tool | Purpose |
| --- | --- |
| pandas, NumPy | Data loading, cleaning, transformation, numerical operations |
| Matplotlib, Seaborn | Static visualisation and EDA charts |
| scikit-learn | Preprocessing pipelines, models, cross-validation, metrics |
| imbalanced-learn | SMOTE for handling class imbalance |
| XGBoost | Gradient boosting classifier |
| SHAP | Model explainability |
| Jupyter Notebook / VS Code | Interactive development |
| Git and GitHub | Version control and project sharing |

# 6. Expected Outcomes and Challenges

## 6.1 Expected Outcomes

- A trained classifier that flags at-risk customers with ROC-AUC above 0.85.

- A ranked list of churn drivers such as contract type, tenure, monthly charges and internet service type.

- Three evidence-based retention recommendations, for example: incentivise month-to-month customers to move to annual plans, offer bundled security and support services to fibre customers, and run early-tenure onboarding campaigns.

- A reproducible repository that other analysts can run end to end.

## 6.2 Benefits

- Lower retention cost through targeted offers.

- Higher customer lifetime value.

- A reusable framework that can be adapted to other subscription products.

## 6.3 Anticipated Challenges and Mitigation

| Challenge | Risk | Mitigation |
| --- | --- | --- |
| Class imbalance | Model ignores minority churn class | SMOTE, class weights, focus on recall and F1 |
| Data leakage | Over-optimistic results | Use sklearn Pipelines; fit transformers on training data only |
| Overfitting | Poor generalisation | Cross-validation, regularisation, early stopping |
| Missing or dirty data | Biased insights | Documented imputation, sensitivity checks |
| Limited time (34 hours) | Scope creep | Strict scope list, prioritised milestones |
| Black-box models | Low stakeholder trust | SHAP values and a simple baseline for comparison |

# 7. Conclusion

This plan sets out a structured, realistic and well-justified approach to predicting customer churn with Python. By defining clear objectives, scope boundaries, a staged methodology, a tool stack and a risk register before writing code, the project reduces uncertainty and keeps execution focused. The result will be both a predictive model and a set of business insights that a retention team can act on.